SAIKO MAPS

Entity Enrichment Execution Plan

March 17, 2026

Goal: Get all 1,018 entities to healthy state

Estimated total cost: ~$113

# 1. Current State

1,018 active entities across Los Angeles. The pipeline funnel shows where they drop off:

| Pipeline Stage | Count | % of Total | Gap |
| --- | --- | --- | --- |
| Active entities | 1,018 | 100% |  |
| Have website | 558 | 55% | 460 missing |
| Have GPID | 597 | 59% | 421 missing |
| Have coordinates | 595 | 58% | 423 missing |
| Surfaces scraped | 555 | 55% | 463 missing |
| AI signals extracted | 106 | 10% | 912 missing |
| Tagline generated | 106 | 10% | 912 missing |

The big gap: Identity resolution (website + GPID + coords) is ~58% done. But AI interpretation (signals + taglines) has only been run on 106 entities — 10%. That’s where the biggest batch of work is.

# 2. Execution Plan

Six phases, run in order. Each phase unlocks the next. All commands are idempotent — safe to re-run.

## Phase 1: Resolve Unidentified Entities

|  | Details |  |
| --- | --- | --- |
| Entities | 57 (all blocking publication) |  |
| Tool | Smart Enrich |  |
| Cost | ~$0.57 (Haiku web search) |  |
| Time | ~5 min |  |

These 57 entities have insufficient identity signals — no website, no GPID, weak anchors. Smart Enrich will find their website and Instagram via Haiku web search, then scrape the website for free.

npm run enrich:smart -- --file=data/unresolved-57.txt

After this phase: All 57 blocking entities will have a website and/or GPID. Remaining gaps get picked up in Phase 2–3.

## Phase 2: Batch GPID Resolution

|  | Details |  |
| --- | --- | --- |
| Entities | 364 (missing GPID) |  |
| Tool | Batch GPID Seed |  |
| Cost | ~$10.92 (Google Places search) |  |
| Time | ~15-20 min |  |

High-confidence matches (name similarity >= 0.85) are auto-applied. Ambiguous matches go to the GPID Queue for human review.

curl -X POST localhost:3000/api/admin/tools/seed-gpid-queue -H 'Content-Type: application/json' -d '{"limit": 400}'

After this phase: ~80% of the 364 will be auto-resolved. Remaining ~70-80 go to GPID Queue for human review (~10 min of operator time).

## Phase 3: Google Places Data Fill

|  | Details |  |
| --- | --- | --- |
| Entities | ~600 (need coords/hours/status) |  |
| Tool | Enrichment Stage 1 |  |
| Cost | ~$18 (Google Places details) |  |
| Time | ~30 min |  |

For every entity with a GPID (after Phase 2), fetch full Google Places details: coordinates, address, hours, phone, business status, photos.

npm run enrich:place -- --batch=200 --concurrency=5 --include-google --only=1

# Repeat 3x to cover all ~600 entities

After this phase: ~95% of entities will have coords, address, hours, and phone. The operating_status_unknown and missing_hours issues will be resolved.

## Phase 4: Social Discovery

|  | Details |  |
| --- | --- | --- |
| Entities | ~460 missing website + ~71 missing IG |  |
| Tool | Discover Social (Haiku + web search) |  |
| Cost | ~$5.30 (Haiku calls) |  |
| Time | ~20 min (background) |  |

Find official websites and Instagram handles for entities that still lack them after Phase 1–3.

curl -X POST localhost:3000/api/admin/tools/discover-social -d '{"mode":"website","limit":200}'

curl -X POST localhost:3000/api/admin/tools/discover-social -d '{"mode":"instagram","limit":100}'

## Phase 5: AI Signal Extraction

|  | Details |  |
| --- | --- | --- |
| Entities | 912 (no identity signals) |  |
| Tool | Enrichment Stage 5 (Claude Sonnet) |  |
| Cost | ~$27.36 |  |
| Time | ~2-3 hours |  |

Extract structured identity signals from scraped surfaces: chef/owner name, cuisine type, vibe descriptors, price range, signature dishes.

npm run enrich:place -- --batch=200 --concurrency=5 --only=5

# Repeat 5x to cover all 912 entities

## Phase 6: Tagline Generation

|  | Details |  |
| --- | --- | --- |
| Entities | 912 (no tagline) |  |
| Tool | Enrichment Stage 7 (Claude Sonnet) |  |
| Cost | ~$27.36 |  |
| Time | ~2-3 hours |  |

Generate one-sentence taglines from identity signals + surface content.

npm run enrich:place -- --batch=200 --concurrency=5 --only=7

# Repeat 5x to cover all 912 entities

## Phase 7: Manual Review (Human)

42 entities require human judgment:

- 42 potential duplicates — review in Coverage Ops triage board, merge or dismiss

Estimated operator time: ~30 minutes.

# 3. Cost Summary

| Phase | Entities | Cost | API |
| --- | --- | --- | --- |
| 1. Resolve identity | 57 | $0.57 | Haiku |
| 2. Batch GPID | 364 | $10.92 | Google Places |
| 3. Google data fill | ~600 | ~$18.00 | Google Places |
| 4. Social discovery | ~530 | ~$5.30 | Haiku |
| 5. AI signals | 912 | $27.36 | Sonnet |
| 6. Taglines | 912 | $27.36 | Sonnet |
| 7. Manual review | 42 | $0 | Human |
| TOTAL | 1,018 | ~$89 |  |

Note: Phase 3 count is lower than the 1,187 from the issue scanner because many entities share overlapping issue types (missing_coords + missing_hours + operating_status_unknown all resolve with one Stage 1 call). Actual cost will be ~$89, not $113.

# 4. Timeline

Phases 1–4 can run in a single afternoon. Phases 5–6 are the long tail (AI calls at ~5s each for 912 entities). Total wall clock time:

| Phase | Time | Concurrent? |
| --- | --- | --- |
| 1. Resolve identity | 5 min |  |
| 2. Batch GPID | 15 min |  |
| 3. Google data fill | 30 min | After Phase 2 |
| 4. Social discovery | 20 min | Parallel with 3 |
| 5. AI signals | 2–3 hours | After 3+4 |
| 6. Taglines | 2–3 hours | After 5 |
| 7. Manual review | 30 min | Anytime |
| Total | 5–7 hours |  |

Most of this is unattended. Phases 1–4 require ~10 minutes of operator time to kick off. Phases 5–6 run in the background. Phase 7 is the only part that needs sustained human attention.

# 5. Verification

After all phases complete, verify by checking the Coverage Dashboard:

- Pipeline tab: all bars should be at 90%+ (tagline bar will be the last to fill)

- Actions tab: should show zero critical/high items, only low-severity optional fields

- Re-scan issues: the 4,175 open issues should drop to ~1,500 (mostly missing_tiktok, missing_reservations, missing_menu_link — optional fields)

curl -X POST localhost:3000/api/admin/tools/scan-issues -d '{"action":"scan"}'

Generated March 17, 2026 — Saiko Maps Enrichment Execution Plan